SRI JAYAM PRINTERS

Enterprise Billing & Print-MIS Platform

Requirements, Product-Catalog Design & System Architecture Blueprint

Prepared for: Antony  |  Cloud + Mobile ERP Program

Date: 28 July 2026

# Table of Contents

1. Executive Summary

2. Current State Assessment

3. Business Domain Analysis (from the Rate-Card PDF)

4. Benchmark: What MNC-Grade Billing / Print-MIS Platforms Provide

5. Recommended Enterprise Feature Set

6. Data Model & Pricing-Engine Design

7. System Architecture

8. Implementation Roadmap

9. Team Roles & Responsibilities

10. Immediate Next Steps

# 1. Executive Summary

Sri Jayam Printers is a 20+ year multi-service printing company whose real-world pricing catalogue (wedding invitations, visiting cards, ID cards, stationery/bill books, registers, rubber stamps, banners/flex, and more) is extremely deep — every product has its own combination of size, paper/board, GSM, colour, finishing, and quantity-slab pricing. A generic “flat rate × quantity” billing tool (which is what the current demo implements) cannot represent this business. What is needed is a configurable product-and-pricing engine wrapped in a full print-shop ERP: quotation → job card → production tracking → delivery → invoice → accounts, available on both a cloud web app and a mobile app.

This document does three things: (1) analyses the attached rate-card PDF to extract the actual business rules the software must encode, (2) benchmarks what MNC-grade billing/print-MIS platforms (PrintSmith Vision, EFI PACE/ePS Pace, Zoho Books, Odoo, Tally/Vyapar) provide as a feature bar, and (3) proposes a concrete data model, module list, architecture, and phased roadmap so the team can move from the current demo to an enterprise-ready product.

# 2. Current State Assessment

## 2.1 What exists today

- A static marketing website (index, services, gallery, contact, quote pages) in the project folder, with a simple client-side quote calculator that multiplies a flat per-unit rate by quantity for four generic categories (flyer, business card, banner, stationery). This is a brochure site, not the billing application.

- Per your update, a separate FastAPI + React demo has also been started: JWT-style register/login tested via Swagger, a login → dashboard flow, a sidebar with Dashboard + Customers, and working Customer CRUD. That codebase was not present in the folder shared for this review, so it should be pulled into the same repository so everyone (you, Mercy, and any other contributor) works off one source of truth.

- Both are a reasonable foundation for auth and basic CRUD scaffolding, but neither yet encodes the actual printing-business pricing logic, production workflow, or accounts/ledger requirements described below.

## 2.2 Gap to enterprise-grade

- Product catalogue is hard-coded to four generic categories with one price each — the real business has 10+ major product families, each with 5–15 configurable attributes and multi-tier quantity pricing (see Section 3).

- No job-card / production-stage tracking (DTP → machine → stamp/numbering → binding → proof verification → delivery), which your rate card explicitly calls out as required.

- No accounts module (cash-in-hand, cash-in-bank, cheque deposit/issue tracking, vendor stock ledger, open-orders balance).

- No document set beyond a generic quote: the business needs Quotation, Estimate, Job Card, Delivery Challan (Cash Bill and GST Tax Bill variants), and Sales Tax Invoice as distinct, sequentially-numbered documents.

- No mobile app, no reporting/graphs, no low-stock or delivery-date/payment reminders.

None of this is a criticism of the initial build — it is a normal starting point. The rest of this document defines what “enterprise-grade” needs to add on top of it, and a git repository with protected main branch, pull requests, and CI should be set up now so that “latest code always pushed and visible to everyone” (as you requested) is enforced by process rather than reminders.

# 3. Business Domain Analysis (from the Rate-Card PDF)

The attached PDF is effectively an unwritten requirements specification. It shows that pricing in this business is never “one price per product” — it is always a function of several independent variables multiplied or added together. The table below extracts the product families and the variables that drive their price, which becomes the backbone of the data model in Section 6.

| Product Family | Key Configurable Attributes | Pricing Structure |
| --- | --- | --- |
| Wedding / Invitation Cards & Covers (Offset, Screen, Digital) | Customer-supplied vs. press-designed; card model; size (e.g. 6x4, 13x19, 17x24); paper/board type & GSM (Art, Matt, Duplex Art, Maplitho – 8 GSM tiers each); colour (single/two/multi); side (single/both); lamination (glass, matt, 3D, thermal); special work (UV, nurling, gold/silver foiling, embossing, die-cutting) | Base rate matrix by size × GSM × paper-finish, in quantity slabs (1–500 / 1–1000 / additional-each-1), plus additive extra-work and pasting charges |
| Readymade Invitation / Friends Card | Press card model & rate vs. customer printing-charge-only; extra work (thread stitching, box pasting, foiling) | Card/cover rate + printing charge + extra-work rate |
| Visiting Cards | With/without designing & logo designing; qty slabs from 50 to 40,000; single/front-back; lamination (none/gloss/matt/3D); special work (corner cutting size, foiling/colour) | Tiered qty-break pricing table, 20+ quantity bands × 6 lamination combinations |
| ID Cards | Synthetic / PVC / chip card; portrait or landscape; holder + holder colour + quality; rope (single/multi-colour) or hook; single/front-back | Per-card rate + holder + rope/hook add-ons; PVC-pouch temporary ID variant |
| Stationery / Bill Books (letterhead, invoice, bill book, cash memo, delivery challan, gate pass, visitor pass, prescription, voucher, estimate, exam sheet, trip sheet) | Paper name/colour (10+ papers incl. Royal Ex.Bond, Sirpur, Westcost, Ledger variants); printing colour; single/front-back; binding type (loose/pad/soft/hard) & binding-model (top/side/bottom/centre-stitch); set size (25/50/100/200/custom); page-fraction size (1/4, 1/5, 1/6, 1/8, 1/10, 1/12, 1/16, 1/24, A3…) | Rate matrix keyed by fraction-size × GSM(8 tiers) × paper-brand, split into “1st 1000 nos” and “additional 1000 nos” bands |
| Registers | Size, GSM (paper & ledger separately), printing colour (1/2/3/multi), binding (soft/hard/calico/rexon/leather + corner variants), page count (32–500), binding-set pricing | Per-book rate driven by page count + binding type + paper grade |
| Application Forms / T.C. (Transfer Certificate) | Size (10 standard sizes incl. A4/A5/A3), paper (white/art/ledger/foreign/custom), folding (2/3/4-fold, booklet), single/both side | Qty-slab table (50/100 nos bands) + additional-each-1 rate |
| Menu Cards | Size, GSM, page count, board type (art/criss-cross/gold-silver metallic/nurling), lamination, binding (wiro/spiral/case/karishma/pouch-lamination), designing y/n | Per-piece rate with board & binding add-ons |
| Rubber Stamps (Polymer, Dura-Preink, Sun, Numbering-seal) | 4 stamp-type catalogues, ~70 fixed SKU sizes (A1–A21, B1–B18, C1–C15, D1/X1–X16) each with a fixed listed price | Flat SKU price list — simplest pricing model, effectively a fixed-price product catalogue |
| Digital Banners / Flex / Stickers / Sunpack / Foam / Acrylic | Media (flex, star-flex, one-way/clear/eco-solvent sticker, front/back-lit sunpack, foam, acrylic + colour); flex-only vs. with-frame vs. with-fittings; transport charge; single/both side | Rate per sq.ft (implied) + frame/fitting/transport add-ons |
| Thamboola Bags | Readymade cover + printing charge, or customer-supplied cover + printing-only, single/both side | Cover rate + printing charge |

## 3.1 Production workflow signals in the PDF

The PDF also encodes an operational workflow that the software must track as a job moves through the shop, independent of pricing:

- Order intake fields: date, mobile no. + alternate mobile no., address, order-taken-by.

- Production stages as checkable/assignable fields: DTP, Machine Man, Rubber Stamp, Numbering, Binding, Proof Verified – Customer, Proof Verified – Press (appears twice, suggesting a two-step press proof).

- Status & alerting: a “Job Status” board, a daily morning reminder, and a blinking indicator for delivery date/time and payment due — i.e. the system must proactively surface at-risk jobs, not just store data.

## 3.2 Financial / accounts signals in the PDF

- Cash-in-hand and cash-in-bank, with cash deposits and a full cheque lifecycle (cheque issued, cheque no., cheque date, issuing branch, deposit date).

- Stock value tracked per vendor bill (bill no., vendor name, cash value, paid/balance) — i.e. a purchase/vendor ledger, plus a low-stock alert.

- Order-level cash tracking: open orders, sales order amount, paid/balance.

- Document types: Quotation, Estimate, Job Card, Delivery Challan (as Cash Bill or GST Tax Bill), Sales Tax Invoice, Cash Bill.

- Sales and Expense analytics broken into Daily / Weekly / Monthly / Yearly graphs.

# 4. Benchmark: What MNC-Grade Billing / Print-MIS Platforms Provide

To set the quality bar, the table below summarises the feature areas covered by category-leading platforms: two purpose-built print-industry MIS systems (PrintSmith Vision and ePS/EFI PACE) and three general enterprise billing/accounting platforms widely used by mid-size and large Indian businesses (Zoho Books, Odoo, Tally/Vyapar). None of these is printing-specific and configurable enough out of the box for Sri Jayam Printers' catalogue, which is why a custom pricing engine (Section 6) is still required — but their module boundaries are a good target shape.

| Feature Area | PrintSmith Vision / EFI PACE (print-MIS) | Zoho Books / Odoo / Tally / Vyapar (general billing) |
| --- | --- | --- |
| Estimating & quoting | Auto-optimised estimates by press, material & operation cost; templated quotes | Manual/line-item quotes; no press/material cost modelling |
| Job costing | Core strength — margin management per job, shop-floor data collection in real time | Not print-specific; project/job costing exists in Odoo but generic |
| Order & production tracking | Order processing, scheduling, shop-floor capture | Limited to generic sales-order status |
| Billing / invoicing & GST | Billing integrated with accounting | Strong: GSTR-1/3B e-invoicing, e-way bills (Zoho Books, HostBooks, ClearTax-grade) |
| Inventory & multi-branch | Purchase-order management | Real-time inventory, multi-branch, centralised cloud access (Zoho Books, Odoo) |
| Reporting & dashboards | Customisable templates & reports, AP/AR reporting | Advanced financial dashboards, real-time insights (Zoho Books > Tally) |
| Mobile / offline access | Limited | Vyapar/Tally: offline-first mobile + desktop; take orders & invoice on the go |
| Extensibility | API access, Universal Importer, user-defined fields (EFI PACE) | Odoo: modular apps, highly customisable; Zoho: app marketplace |

Recommendation: adopt the print-MIS discipline of job costing + shop-floor tracking (PrintSmith/PACE) as the production backbone, and the general-billing discipline of GST-correct invoicing + multi-branch + real-time dashboards + offline-capable mobile (Zoho/Odoo/Vyapar/Tally) as the finance-and-access backbone. Sri Jayam Printers' own configurable-product pricing engine sits in between, since none of the benchmarked platforms model the fraction-size × GSM × paper-brand rate matrices your rate card requires.

# 5. Recommended Enterprise Feature Set

## 5.1 Sales & Documents

- Party (customer) master with mobile/alt-mobile, address, credit terms, outstanding balance

- Quotation → Estimate → Job Card → Delivery Challan (Cash Bill / GST Tax Bill) → Sales Tax Invoice, each auto-numbered, convertible one into the next without re-keying

- Cash Bill and GST-compliant Tax Invoice as distinct print templates, with HSN/SAC and tax breakup

- Return/adjustment and credit-note handling

## 5.2 Dynamic Product & Pricing Catalogue (the core differentiator)

- Attribute-driven product configurator covering every family in Section 3 (size, paper/board, GSM, colour, sides, lamination, finishing, binding, quantity slab)

- Rule-based pricing engine: base rate matrices (size × material × quantity-slab) plus additive/multiplicative extras (foiling, embossing, pasting, transport, designing charge)

- Fixed-SKU catalogue mode for simple product lines (rubber stamps) alongside the matrix mode for complex ones (invitations, stationery)

- Versioned price lists so historical invoices remain accurate when rates change

## 5.3 Production / Job Workflow

- Job card with stage checklist: Order Taken → DTP → Proof (Customer) → Proof (Press) → Machine/Print → Finishing (stamp/numbering/binding/lamination/foiling) → Dispatch

- Staff assignment per stage, with a live Job Status board (kanban-style)

- Delivery date/time with automatic escalation (“blinking” equivalent — push/SMS/WhatsApp alert) as the due date approaches or is overdue

- Daily morning digest of jobs due today/overdue and payments pending

## 5.4 Inventory & Vendor Management

- Raw-material stock (paper by GSM/brand, board, ink, consumables) with low-stock threshold alerts

- Vendor/purchase bills with paid/balance tracking, feeding the stock-value report

## 5.5 Accounts & Finance

- Cash-in-hand and cash-in-bank ledgers

- Cheque lifecycle: issued / deposited, cheque no., date, issuing branch, deposit date, clearance status

- Order-level and party-level paid/balance tracking, with an ageing/outstanding report

- GST output (GSTR-1/3B-ready export) and optional integration with an accounting system (Tally/Zoho Books) for statutory filing

## 5.6 Reporting & Analytics

- Sales graph and Expense graph, each with Daily / Weekly / Monthly / Yearly views

- Product-family profitability (ties job costing to actual paper/finishing cost)

- Staff productivity (jobs completed per stage per person)

## 5.7 Platform, Access & Security

- Role-based access: Owner/Admin, Counter/Sales, DTP, Production floor, Accounts — each sees only what their role needs

- Cloud web app (desktop/counter use) and a native-feel mobile app (order-taking, job-status lookup, delivery/payment alerts, on-the-go quotes) with offline queueing for poor-connectivity moments

- Audit trail on every price override, discount, and stage change

# 6. Data Model & Pricing-Engine Design

The pricing engine is the hardest part of this system and should be built as a generic, metadata-driven layer rather than one hard-coded table per product — otherwise every new card size or paper GSM the shop starts stocking requires a code change. The core entities:

| Entity | Purpose | Example |
| --- | --- | --- |
| ProductCategory | Top-level product family | “Wedding Invitation – Offset”, “Visiting Card”, “Rubber Stamp – Polymer” |
| Attribute | A configurable dimension of a category | Size, Paper/Board, GSM, Colour, Side, Lamination, Binding, Special Work |
| AttributeOption | Allowed value for an attribute, optionally with its own cost delta | GSM = 130; Lamination = “3D” (+₹2/pc) |
| QuantitySlab | Break-point that changes the applicable rate or unlocks an additional-each-1 rate | 1–500 nos / 501–1000 nos / Additional per 1000 |
| PriceMatrixCell | Resolved base rate for a specific combination of Size × Material × Slab | 13x19, Art 130 GSM, 1–500 nos → ₹X per piece |
| ExtraCharge | Additive or per-unit add-on independent of the base matrix | Foiling minimum charge, pasting charge/qty, transport charge, designing charge |
| SKUProduct | Fixed-price catalogue item bypassing the matrix (for simple lines) | Rubber stamp size “B7_50X24” → ₹80 flat |
| PriceListVersion | Effective-dated snapshot so past invoices stay correct after a rate revision | “Rate Card 2026-04” effective 1 Apr 2026 |
| Job / JobCard | One customer order instance, referencing chosen category + attribute values, computed price, and stage checklist | Job #4821 – Wedding Invitation, 500 nos, Art 250 GSM, gold foiling |

At quote/estimate time the engine resolves: base = PriceMatrixCell(category, size, material, slab); total = base × qty + Σ(ExtraCharge selected) − discounts. This same resolver produces the Quotation, Estimate, Job Card, and final Tax Invoice line items, so a job is priced exactly once and simply carried through each document stage.

# 7. System Architecture

## 7.1 High-level components

- Cloud Backend API — FastAPI (Python), continuing what you've started, exposing REST/JSON for both the web and mobile clients; PostgreSQL as the primary datastore (relational integrity matters for ledgers and price matrices)

- Web App — React (as started), used mainly at the shop counter and by accounts/admin for full data entry, catalogue management, and reporting

- Mobile App — a single cross-platform codebase (React Native or Flutter) for order-taking, job-status/delivery alerts, and quick quotes for sales staff and the owner on the move; supports offline draft orders that sync when back online

- Background Jobs — a scheduler (e.g. Celery/APScheduler) for the daily morning digest, delivery-due alerts, and low-stock checks

- Notifications — push notifications (mobile) + SMS/WhatsApp Business API for customer delivery/payment reminders

- File/Print templates — a PDF-generation service for Quotation/Estimate/Job Card/Challan/Invoice, using the same computed line items from the pricing engine

## 7.2 Environments & delivery discipline

- One shared GitHub repository, main branch protected, feature branches + pull requests reviewed before merge — this directly resolves the “latest code pushed and visible to everyone” concern raised in your update

- Separate staging and production deployments; staging used for you, Mercy, and any QA to verify a build before it reaches the shop floor

- CI pipeline running lint + tests on every PR, so “who is doing full-stack development and deployment alongside me” becomes a visible, assignable set of PRs and CI checks rather than an assumption

## 7.3 Suggested technology stack

| Layer | Recommendation | Why |
| --- | --- | --- |
| Backend API | FastAPI + SQLAlchemy + PostgreSQL | Continues current stack; async-capable; strong typing fits a rules-heavy pricing engine |
| Web frontend | React + TypeScript + a component kit (MUI/Ant Design) | Continues current stack; TypeScript reduces bugs in complex attribute forms |
| Mobile app | React Native (shares logic/types with the React web app) or Flutter | One codebase for Android/iOS; React Native lets you reuse TypeScript models with the web app |
| Auth | JWT + refresh tokens, role-based claims | Matches the register/login work already done |
| Background/scheduler | Celery + Redis, or APScheduler for simpler needs | Powers reminders, digests, low-stock checks |
| Hosting | Any managed cloud (AWS/GCP/Azure) with managed Postgres; containerised via Docker | Predictable ops, easy staging/production parity |
| PDF generation | WeasyPrint or a headless-Chrome renderer from HTML templates | One template source for screen preview and print output |

# 8. Implementation Roadmap

| Phase | Focus | Key Deliverables |
| --- | --- | --- |
| Phase 0 (now) | Foundation & governance | Single shared repo with branch protection; staging environment; finalize this requirements doc with the team; confirm roles (Section 9) |
| Phase 1 | Product & pricing engine | ProductCategory/Attribute/PriceMatrix/ExtraCharge data model; admin UI to enter the rate-card data; quote calculator using the real engine (replacing the flat 4-category calculator) |
| Phase 2 | Sales documents & party master | Party/Customer master; Quotation → Estimate → Job Card → Delivery Challan → Tax Invoice chain with PDF output and GST fields |
| Phase 3 | Production workflow | Job Card stage checklist, staff assignment, Job Status board, delivery-date alerting |
| Phase 4 | Accounts & inventory | Cash/bank/cheque ledgers, vendor stock ledger with low-stock alerts, paid/balance tracking |
| Phase 5 | Reporting & mobile app | Sales/Expense graphs (D/W/M/Y); mobile app for order-taking and alerts; daily morning digest |
| Phase 6 | Hardening & rollout | Role-based permissions audit, load/security testing, staff training, phased rollout from one counter to full shop |

# 9. Team Roles & Responsibilities

Your update raised two fair points worth encoding directly into the plan: (1) deployment/setup should not sit with one person indefinitely, and (2) status should be visible without anyone needing to ask. The roadmap above gives concrete, checkable phases; the table below proposes a starting split so ownership is explicit rather than assumed.

| Role | Suggested Owner | Responsibility |
| --- | --- | --- |
| Backend & data model (pricing engine, APIs) | Antony (+ backend contributor TBD) | Own FastAPI services, DB schema, and the pricing-engine correctness against the rate card |
| Frontend (web) | Mercy / frontend contributor | React UI for catalogue admin, sales documents, job board, reports |
| Mobile app | TBD – to be assigned | Order-taking, alerts, offline sync |
| DevOps / deployment | Antony, until a dedicated owner is assigned | CI/CD, staging & production environments, backups — recommend rotating or formally assigning this once Phase 1 lands so it isn't a single point of dependency |
| Product/domain owner (rate card, business rules) | Owner/management + Antony | Validate every price-matrix entry against actual shop pricing before go-live |
| QA / staging sign-off | Whole team, staging environment | Every PR verified in staging before merging to main |

Recommend a short weekly sync (15–20 min) covering: what merged this week, what's in staging, what's blocked, and next week's phase target — this satisfies the “proper updates on PoC, requirements and scope changes” request without needing ad-hoc status chases.

# 10. Immediate Next Steps

- Consolidate the FastAPI/React demo and this static site into one repository (or clarify that the static site is a separate marketing property, not the ERP)

- Digitise the full rate card from the PDF into the ProductCategory/Attribute/PriceMatrix tables (Phase 1) — a first, code-scaffolded version accompanies this document

- Assign the roles in Section 9 and confirm the phase-1 target date with Antony and Mercy

- Set up branch protection + staging so all future “latest code” concerns are structural, not procedural